DEPI Data Analysis Project
Climate Change and Its Multi-Domain Impact

# Team 5

# Problem Definition and Scope

Define the main objective of the project as analyzing the impact of climate change across multiple sectors affecting environmental and human systems.

Clearly state the core problem:
Climate change is influencing various sectors, including agriculture, water availability, biodiversity, infrastructure, health, economy, and ecosystems. The goal is to quantify and analyze these impacts using data.

### Define key analysis questions:

- How do temperature and CO₂ levels affect food production?

- Is there an increase in natural disasters over time?

- How is water availability changing?

- Are biodiversity levels declining?

- How are cities affected by climate stress?

- What are the impacts on human health?

- How does climate change affect economic performance and jobs?

- What changes occur in ecosystems and natural balance?

### Define KPIs (Key Performance Indicators) for each domain:

- Agriculture: Crop yield changes

- Weather: Disaster frequency

- Water: Freshwater availability levels

- Biodiversity: Species population trends

- Cities: Urban temperature and pollution

- Health: Disease rates and heat-related deaths

- Economy: GDP and sector productivity

- Ecosystems: Forest cover and ocean indicators

Deliverable:
A clear written project proposal defining objectives, questions, and KPIs.

# Phase 1: Data Collection

Collect datasets from reliable sources covering climate indicators and domain-specific variables.

### Climate datasets should include:

- Global and regional temperature data

- CO₂ emissions data

- Rainfall and precipitation data

### Domain-specific datasets should include:

- Food and Agriculture: Crop yields, soil conditions

- Weather and Disasters: Records of floods, storms, wildfires

- Water Resources: Freshwater availability and usage

- Biodiversity: Species population and extinction data

- Cities and Infrastructure: Urban heat, pollution levels

- Human Health: Disease spread, mortality rates

- Economy and Jobs: GDP, employment statistics

- Ecosystems: Forest cover, ocean temperature, land use

### Ensure all datasets:

- Are downloadable in structured formats (CSV preferred)

- Include time-based data (yearly or monthly)

- Cover similar time ranges if possible

Deliverable:
A collection of datasets with documented sources.

# Phase 2: Data Cleaning and Preprocessing

Prepare the collected datasets for analysis.

### Tasks:

- Handle missing values using interpolation or removal

- Remove duplicate records

- Standardize units (e.g., temperature in Celsius)

- Align datasets by time (same years)

- Normalize or scale numerical values if needed

### Ensure all datasets:

- Have consistent column formats

- Are ready for merging and analysis

Deliverable:
Cleaned and structured datasets ready for analysis.

# Phase 3: Exploratory Data Analysis (EDA)

Perform initial analysis to understand patterns and relationships.

### Tasks:

- Generate summary statistics

- Plot trends over time (line charts)

- Create correlation matrices between variables

- Visualize distributions (histograms, boxplots)

### Focus on identifying:

- Trends in temperature, CO₂, and rainfall

- Relationships between climate variables and domain indicators

- Any anomalies or patterns

Tools:
Python (Pandas, Matplotlib, Seaborn) or visualization tools like Power BI or Tableau

Deliverable:
Visualizations and a summary of initial insights.

# Phase 4: Domain-Specific Analysis

Analyze each sector separately to identify detailed impacts.

### Food and Agriculture:

- Analyze crop yield trends over time

- Correlate yields with temperature and rainfall changes

### Weather and Natural Disasters:

- Analyze frequency and intensity of disasters

- Identify increasing trends over time

### Water Resources:

- Study freshwater availability changes

- Analyze rainfall variability and drought patterns

### Animals and Biodiversity:

- Track species population trends

- Identify correlations with climate variables

### Cities and Infrastructure:

- Analyze urban temperature increases

- Study pollution trends and climate stress indicators

### Human Health:

- Analyze heat-related mortality trends

- Study disease patterns linked to climate conditions

### Economy and Jobs:

- Analyze economic performance indicators

- Identify impacts on agriculture and climate-sensitive sectors

### Ecosystems and Natural Balance:

- Analyze deforestation and land-use changes

- Study ocean temperature and environmental degradation

Deliverable:
Detailed analysis results for each domain.

# Phase 5: Data Integration and Cross-Domain Analysis

Combine datasets to identify relationships across different sectors.

### Tasks:

- Merge datasets using time and location

- Analyze cross-domain correlations

- Identify cascading effects (e.g., climate → agriculture → economy)

### Focus on:

- Interconnections between sectors

- Which domains are most affected

- How impacts spread across systems

Deliverable:
Integrated analysis showing relationships across domains.

# Phase 6: Predictive Analysis (Optional)

Apply basic predictive models to forecast future trends.

### Possible approaches:

- Linear regression for predicting crop yields or temperature trends

- Time series forecasting for disasters or rainfall

- Clustering to identify high-risk regions

### Evaluate models using:

- Accuracy metrics (R², MAE, etc.)

Deliverable:
Predictions and evaluation results.

# Phase 7: Dashboard Development

Create an interactive dashboard to present findings.

### Dashboard components:

- Climate trends overview

- Sector-specific insights

- Cross-domain relationships

- Filters for year, region, and variables

Tools:
Power BI, Tableau, or similar visualization tools

### Ensure dashboard:

- Is clear and interactive

- Highlights key insights visually

Deliverable:
Fully functional interactive dashboard.

# Phase 8: Insights and Recommendations

Summarize key findings and provide actionable insights.

### Include:

- Major trends identified

- Most affected sectors

- Key risks and patterns

### Provide recommendations such as:

- Climate-resilient agricultural practices

- Water conservation strategies

- Urban planning improvements

- Environmental Protection Policies

Deliverable:
Final insights report.

# Phase 9: Final Presentation

Prepare a structured presentation of the project.

### Presentation structure:

- Introduction and problem statement

- Data sources and methodology

- Key analysis results

- Insights and recommendations

- Dashboard demonstration

### Ensure presentation:

- Is clear, logical, and visually supported

- Effectively communicates findings

Deliverable:
Presentation slides and project demonstration.